ISO/IEC 27001:2022 GAP ASSESSMENT

Executive Summary Report

Client (fictional): Meridian Analytics Ltd

Scope: SaaS analytics platform, corporate IT, and supporting business processes (UK head office and remote workforce)

Assessment date: 1 September 2026

Assessor: Sanika Mahamulkar

Framework: ISO/IEC 27001:2022, Annex A (93 controls)

# 1. Purpose and Context

Meridian Analytics Ltd currently holds ISO/IEC 27001:2013 certification. This gap assessment was performed ahead of the organisation's transition audit to the 2022 revision of the standard, which restructured Annex A from 114 controls across 14 domains into 93 controls across four themes (Organizational, People, Physical, and Technological), and introduced a number of new or substantially expanded control requirements.

The objective of this assessment is to identify, for each of the 93 Annex A controls, the organisation's current implementation maturity, any evidence gaps, and a prioritised, owned remediation roadmap - so that findings can be closed in a planned way ahead of the Stage 2 transition audit, rather than being discovered by the certification auditor.

# 2. Methodology

Each of the 93 Annex A controls was rated against a five-point maturity scale, ranging from Not Implemented (0) to Implemented - Reviewed & Effective (4). Ratings were based on a review of existing policy documentation, process walkthroughs, and technical configuration evidence where applicable. Each control was assigned an owner (the role accountable for closing any identified gap) and, where a gap was identified, a priority rating (High/Medium/Low) with a corresponding target remediation date.

Full findings, evidence notes, and the complete control-by-control matrix are provided in the accompanying workbook, ISO27001_2022_Gap_Assessment.xlsx (Gap Assessment Matrix tab).

# 3. Summary of Results

| Total Annex A controls assessed | 93 |
| --- | --- |
| Findings requiring action (High + Medium) | 17 (18% of controls) |
| High priority findings | 8 |
| Medium priority findings | 9 |
| Controls at maturity 3 or 4 (operating/reviewed) | 81.7% |
| Overall average maturity score (0-4 scale) | 3.31 |

Overall, Meridian Analytics' existing ISMS is well-established: 81.7% of controls are already operating at an acceptable maturity level (implemented and either reviewed or awaiting formal review). The remaining gaps are concentrated in two areas:

- Controls introduced or substantially expanded by the ISO/IEC 27001:2022 revision (e.g. threat intelligence, configuration management, data leakage prevention, monitoring activities), which had not yet been built out under the organisation's 2013-based ISMS.

- A small number of pre-existing controls where a policy or process exists in principle but is not yet consistently or technically enforced (e.g. remote working, vulnerability remediation SLAs).

# 4. Key Findings Requiring Action

17 of the 93 assessed controls (18%) were rated below an acceptable maturity threshold and require remediation ahead of the transition audit: 8 rated High priority (Not Implemented) and 9 rated Medium priority (Partially Implemented). The full list, with owners and target dates, is below and is also maintained as a living tracker in the Remediation Roadmap tab of the accompanying workbook.

| Control | Control Name | Maturity | Priority | Target Date |
| --- | --- | --- | --- | --- |
| 5.7 | Threat intelligence | Not Implemented | High | 31 Oct 2026 |
| 5.21 | ICT supply chain security | Not Implemented | High | 31 Oct 2026 |
| 5.28 | Collection of evidence | Not Implemented | High | 31 Oct 2026 |
| 5.30 | ICT readiness for business continuity | Not Implemented | High | 31 Oct 2026 |
| 8.9 | Configuration management | Not Implemented | High | 31 Oct 2026 |
| 8.11 | Data masking | Not Implemented | High | 31 Oct 2026 |
| 8.12 | Data leakage prevention | Not Implemented | High | 31 Oct 2026 |
| 8.16 | Monitoring activities | Not Implemented | High | 31 Oct 2026 |
| 5.23 | Cloud services security | Partially Implemented | Medium | 30 Dec 2026 |
| 5.35 | Independent review of information security | Partially Implemented | Medium | 30 Dec 2026 |
| 6.7 | Remote working | Partially Implemented | Medium | 30 Dec 2026 |
| 7.4 | Physical security monitoring | Partially Implemented | Medium | 30 Dec 2026 |
| 7.9 | Security of assets off-premises | Partially Implemented | Medium | 30 Dec 2026 |
| 8.8 | Management of technical vulnerabilities | Partially Implemented | Medium | 30 Dec 2026 |
| 8.10 | Information deletion | Partially Implemented | Medium | 30 Dec 2026 |
| 8.23 | Web filtering | Partially Implemented | Medium | 30 Dec 2026 |
| 8.28 | Secure coding | Partially Implemented | Medium | 30 Dec 2026 |

# 5. Highest-Priority Recommendations

- Stand up a centralised security monitoring capability (8.16) and formal configuration baseline standard (8.9) - these underpin several other technical controls and should be prioritised first.

- Establish a documented ICT supply chain risk assessment process (5.21), distinct from general supplier due diligence, given the organisation's reliance on third-party cloud infrastructure.

- Formalise the incident evidence collection procedure (5.28) and align ICT continuity planning to BIA-derived recovery objectives (5.30) - both are foundational to effective incident response and are currently undocumented.

- Introduce data leakage prevention tooling (8.12) and data masking for non-production environments (8.11), given the sensitivity of the customer analytics data the platform processes.

- Technically enforce the existing remote working policy (6.7) and formalise a vulnerability remediation SLA (8.8), since both currently rely on policy intent rather than enforced or measured practice.

# 6. Next Steps

- Circulate this report and the accompanying workbook to control owners for validation of findings and target dates.

- Track remediation progress via the Remediation Roadmap tab (Status column) at a fortnightly GRC/security review cadence.

- Re-assess all 17 flagged controls no later than 2 weeks before the scheduled Stage 2 transition audit, to confirm evidence is in place.

- Schedule the next full Annex A gap assessment for 12 months from this assessment date, consistent with the organisation's annual ISMS review cycle.

Note: this report and its accompanying workbook model a real ISO/IEC 27001:2022 Annex A gap assessment methodology against a fictional company, produced as a self-directed portfolio project. All findings, ratings, and dates are illustrative.